AI Orchestrator — Developer Onboarding & Project Plan

1) Purpose

Transform the current AI Orchestrator from a linear, demo-grade prototype into a production-ready, scalable system that:

- Executes real task graphs with parallelism

- Adapts agent capabilities on demand

- Learns across runs (persistent memory)

- Supports multimodal inputs/outputs

- Operates securely in enterprise environments

- Provides a collaborative, real-time user experience

2) Outcomes (What “Done” Looks Like)

- Live orchestration: DAG-based execution with parallel tasks, context passing, retries, and backoff.

- Ephemeral agents: Role morphing at runtime based on task needs (e.g., “Python FastAPI Security Specialist”).

- Persistent memory: Vectorized store indexed and queried at plan time; artifacts/decisions/feedback appended automatically after runs.

- Multimodal workflows: Seamless handling of text, images, audio, and video pipelines.

- Universal tool bus: Auto-ingest OpenAPI/GraphQL specs; generate and register new tools when needed.

- Collaborative cockpit: Streaming updates, plan approval, interactive artifacts, and in-app feedback loop.

- Enterprise-ready: Backend split, service-account auth, firewall allowlist, compliance documentation.

- Sustainability metrics: Estimated energy/carbon/water impact per run, surfaced alongside cost/time.

3) Scope (In)

- Core engine refactor to DAG execution model

- Backend service for orchestration, memory, tools, and auth

- Frontend cockpit enhancements and real-time streaming

- Multimodal agents and pipelines

- Tool bus + tool auto-generation pipeline

- Vector DB integration

- Enterprise deployment docs and security checklist

- Environmental impact estimator (model-based, not real-time from vendors)

Out of scope (initially): Real per-datacenter telemetry, on-prem GPU provisioning, BYO-KMS (can be phase 3+).

4) System Architecture (Target)

4.1 Orchestrator Core

- Planner → DAG Builder: Convert plan to a Directed Acyclic Graph with explicit dependencies.

- Task Runner:

  - Run all dependency-free nodes in parallel.

  - Context passing: Each node receives upstream artifacts/metadata as inputs.

  - Retries: Configurable retry policy (e.g., 3 attempts, jittered exponential backoff).

  - Failure isolation: Non-critical node failure doesn’t halt the graph; propagate degraded signals to dependents.

4.2 Adaptive Agent Layer

- Meta-cognition step: For each node, derive the ideal specialization; instantiate ephemeral agents with targeted system prompts and capabilities.

- Composability: Agents may spawn sub-agents or merge capabilities for complex tasks.

- Lifecycle: Agents are stateless between runs; state lives in memory/artifacts.

4.3 Memory & Knowledge

- Vector database: Store embeddings for artifacts, decisions, and user feedback.

- Retrieval at plan time: Planner queries memory to enrich plans with prior successes/pitfalls.

- Write-back after run: Summaries + embeddings + metadata persisted automatically.

4.4 Tool Bus

- Spec ingestion: Read OpenAPI/GraphQL specs; generate tool adapters.

- Auto-tooling: If a required tool doesn’t exist, generate, test, and deploy a serverless function and register it.

- Governance: Versioned tool registry with approval gates for enterprise environments.

4.5 Multimodal Pipelines

- Native support: ASR (audio→text), OCR/VQA (image/video→text), UX wireframe generation (PNG/SVG), codegen (frontend/backend).

- Coordinated flows: Chain transcription → sentiment → UX redesign → code implementation within a single DAG.

4.6 Frontend “Cockpit”

- Streaming: Real-time token/log/artifact streaming (SSE/WebSockets).

- Plan approval: User can edit/approve the DAG before execution.

- Interactive artifacts: Copy code, render Markdown, comment inline, “Suggest Revision” button triggers refinement tasks.

- Feedback loop: In-app feedback updates agent instructions and is persisted to memory.

4.7 Backend Split & Security

- Server responsibilities: Orchestration, memory, tool execution, auth, secrets, audit.

- Client responsibilities: Visualization, approvals, feedback, artifact interaction.

- Auth: Prefer service accounts / workload identity; avoid user-tied personal keys.

- Compliance: Produce SOC2/ISO/GDPR links, data flow diagrams, and logging/audit strategy.

5) Environmental Impact Estimator (Model-Based)

For each task type, maintain compute profile weights (relative “compute units”). Combine with published regional grid factors and WUE assumptions to estimate:

- kWh = Σ(task_units × unit_to_kWh)

- gCO₂e = kWh × grid_intensity

- Water (L) = kWh × WUE

Surface these alongside time and $ cost in the run summary. Make factors configurable per deployment region.

6) Enterprise Enablement

6.1 Network & Access

- Allowlist: Document API domains to whitelist.

- Auth model: Service Account / OAuth2 client credentials; IAM-scoped roles; key rotation policy.

6.2 Security & Compliance Packet (deliver with repo)

- Data flows (diagrams): Inputs, storage, egress endpoints.

- Data handling: Content sent to model providers; retention settings; PII guidance.

- Audit: Log request IDs, tools invoked, artifacts produced, and user approvals.

- Hardening checklist: TLS everywhere, secrets in vault, least-privilege IAM, SBOM for server.

6.3 In-App Guidance

- “Enterprise Setup” page linking to README sections:

  - How to request service accounts

  - Exact scopes/roles needed

  - Firewall entry examples

  - Supportable configurations and who approves what

7) Reference Demo (for Stakeholders)

Automated Security Vulnerability Triage & Remediation

- Input: Vulnerability scan JSON (Nessus/OpenVAS-style).

- Flow: Parse → prioritize (Critical/High) → generate remediation scripts → produce technical summary + executive summary.

- Value: Security priority, time-to-mitigation, and ROI are obvious; shows multimodal/doc/code outputs; runs parallel codegen tasks.

Deliver as a reproducible sample in /demos/security-triage/ with fixtures and a one-click run script.

8) Phased Delivery Plan

Phase 1 — Foundations (2–3 weeks)

- DAG engine and parallel Task Runner

- Context passing, retries, failure isolation

- Backend service + API (SSE/WebSockets)

- Plan approval UI + basic streaming

- Minimal vector DB integration (write & read)

Exit criteria: End-to-end live run on real DAG; memory retrieval evidenced in plan; streaming visible.

Phase 2 — Capability Lift (3–4 weeks)

- Ephemeral agent morphing

- Tool bus (spec ingestion + adapter generation)

- Multimodal primitives (ASR/OCR/UX wireframe)

- Interactive artifacts (copy, render, suggest)

Exit criteria: Demo run uses generated tool adapters; multimodal pipeline executes; artifact interactions live.

Phase 3 — Enterprise & Sustainability (2–3 weeks)

- Service-account auth; secrets management; audit logging

- Enterprise README + security packet

- Environmental impact estimator surfaced in UI

- Security triage demo packaged

Exit criteria: Enterprise setup validated in a test tenant; demo run produces cost/time/impact; docs complete.

9) Work Breakdown (Selected Epics & Tasks)

Epic: Orchestrator Core

- Build DAG generator from Planner output

- Implement Task Runner (parallelism, queues, backpressure)

- Implement context schema for artifact passing

- Add retry/backoff + partial-failure semantics

- Unit/integration tests with synthetic DAGs

Epic: Memory

- Choose vector DB and embedder

- Implement write-back pipeline (artifacts, decisions, feedback)

- Implement retrieval hooks in Planner and relevant agents

- Add deduplication and TTL policies

Epic: Tool Bus

- Build OpenAPI/GraphQL spec reader → adapter generator

- Registry with versioning and approvals

- Serverless deploy path + health checks

- Tool sandboxing and rate-limit guards

Epic: Multimodal

- ASR/OCR/VQA routes; UX wireframe generator

- Artifact type contracts (text, code, image, video, json)

- Compose multimodal nodes in DAG

Epic: Frontend Cockpit

- SSE/WebSocket streaming for logs/artifacts/tokens

- Plan editor/approvals

- Artifact viewers + “Suggest Revision” action

- Feedback capture → refinement task

Epic: Enterprise

- Service-account/OAuth2 client credentials flow

- Secret storage, rotation, and audit

- Firewall/allowlist docs + compliance links

- Observability: structured logs, traces, metrics dashboards

Epic: Sustainability

- Configurable factor table (grid intensity, WUE)

- Task compute profiles and roll-up

- UI surfacing (kWh, gCO₂e, L) per run and per artifact

10) Acceptance Criteria (Sampling)

- Parallelism: Non-dependent nodes execute concurrently; wall-time decreases vs. linear baseline.

- Resilience: Single node failure with retries exhausted doesn’t crash the run; downstream nodes adapt.

- Learning: Planner retrieves at least one relevant prior artifact/decision for a new but related goal.

- Tooling: Given a valid OpenAPI spec, a tool adapter is generated and successfully invoked within a run.

- Multimodal: End-to-end flow processes video→text→UX wireframe→React code artifact.

- Enterprise: App runs with a service account; audit logs show who ran what; secrets never appear client-side.

- Estimator: Run summary reports time, cost, kWh, gCO₂e, and water L using configured factors.

11) Risks & Mitigations

- Spec variability (tool bus): Validate specs; fall back to human-approved adapter stubs.

- Vendor limits (rate/quotas): Built-in rate limiters + queueing; degrade gracefully with user notice.

- Memory drift: Evolve curation rules; surface “memory citations” for transparency.

- Security posture: Enforce least privilege; add pre-commit secret scanning; SBOM and dependency checks in CI.

12) Observability & Metrics

- Core: Run duration, queue depth, node concurrency, retry counts, failure rates.

- Product: User approvals per plan, artifact interactions, feedback utilization.

- Sustainability: kWh, gCO₂e, water L per run; trend over time.

- Quality: Post-run user rating; defect density in generated code (lint/tests).

13) Developer Setup (abridged)

- Backend: Node.js LTS; env vars for provider keys; connect to vector DB; run pnpm dev (or equivalent).

- Frontend: Vite/React; configure API base URL; pnpm dev.

- Secrets: Use local vault/dev secrets; never commit.

- CI: Lint, type-check, unit/integration tests; SBOM + vulnerability scan; artifact preview deploy.

14) Deliverables

- Refactored orchestrator service (backend) and cockpit (frontend)

- Tool bus with adapter generator and registry

- Vector memory integration and policies

- Enterprise deployment docs + security packet

- Sustainability estimator module

- Security triage demo package

- CI/CD pipeline and observability dashboards

15) Go/No-Go Checklist

- All Phase 1–3 exit criteria met

- Security review passed; secrets vaulted; audit on

- Run performance and reliability meet targets

- Sustainability metrics displayed and configurable

- Demo scenario reproducible end-to-end

Assign epics, spin up branches, and begin with Phase 1 (Foundations).